# Release Plan

## Size Estimates (LOC)

Each column specifies estimated and actual values at the beginning of that iteration. For example, at the beginning of iteration 2 you know the actual size of the code integrated during iteration 1 and based on your experience during iteration 1 you can update the estimated size values for the subsequent iterations.

|  | Iteration 1 | Iteration 2 | Iteration 3 | Iteration 4 |  |
| --- | --- | --- | --- | --- | --- |
| Iteration 1 | small | <actual> |  |  |  |
| Iteration 2 | big | <estimate> | <actual> |  |  |
| Iteration 3 | <estimate> | <estimate> | <estimate> | <actual> |  |
| Iteration 4 | <estimate> | <estimate> | <estimate> | <estimate> | <actual> |
| Total: | <estimate> | <estimate> | <estimate> | <estimate> | <actual> |

## Effort Estimates (Minutes)

|  | Iteration 1 | Iteration 2 | Iteration 3 | Iteration 4 |  |
| --- | --- | --- | --- | --- | --- |
| Iteration 1 | 3 hrs | <actual> |  |  |  |
| Iteration 2 | 9 hrs | <estimate> | <actual> |  |  |
| Iteration 3 | <estimate> | <estimate> | <estimate> | <actual> |  |
| Iteration 4 | <estimate> | <estimate> | <estimate> | <estimate> | <actual> |
| Total: | <estimate> | <estimate> | <estimate> | <estimate> | <actual> |

## Release #1: Basic Release

### Iteration #1: <optional title for this iteration>

| # Feature | Estimated Effort | Actual Effort |
| --- | --- | --- |
| Implement map (tile/level) class | 1 hr |  |
| Implement basic “thing” class | 1 hr |  |
| Implement player class, inherited from thing | 1 hr |  |

### Iteration #2: <optional title for this iteration>

| # Feature | Estimated Effort | Actual Effort |
| --- | --- | --- |
| Implement basic Winsock | 5 hrs |  |
| Implement item class, inherited from thing | 2 hrs |  |
| Implement collision detection | 2 hrs |  |

## Release #2: <optional title for this release>

### Iteration #3: <optional title for this iteration>

| # Feature | Estimated Effort | Actual Effort |
| --- | --- | --- |
| Implement GUI |  |  |
| Implement chat |  |  |
| Implement stats |  |  |

### Iteration #4: <optional title for this iteration>

| # Feature | Estimated Effort | Actual Effort |
| --- | --- | --- |
| Implement inventory system |  |  |
| <feature> |  |  |
| <feature> |  |  |

# Features we would like to add in the future

| Feature | Effort Estimate |
| --- | --- |
| Multiple gameplay focus: Have specific areas for “classic MMO”-style fighting, socializing area, main area. |  |