# Pickin’ Online Sticks

Project Notebook

Rachel J. Morris

Moosader Games

Last Modified: September 1, 2008

Table of Contents

Pickin’ Online Sticks	1

Project Notebook	1

Rachel J. Morris	1

Moosader Games	1

Last Modified: September 1, 2008	1

Vision Statement	4

Vision Statement	4

Time Log	6

Time Log	6

Defect Log	8

Defect Log	8

Requirements	11

Requirements	11

Design	12

Design	12

Release Plan	13

Release Plan	13

Iteration Plan	14

Iteration Plan	14

Project Retrospective	15

Project Retrospective	15

# Vision Statement

#### Projects Goals

- To create a small virtual world online for multiple people to connect to and play in.

- Game world consists of a large back yard, fraught with peril and evil.

- Compete with other players by

- Picking the most sticks out of the yard

- Finding special “bonus” items hidden in the yard

- Mowing the lawn

Pickin’ Online Sticks is the solution for those who are sick of your every-day, kill-boar-loot-sword, medieval online gameplay.  Taking place in one large back yard, players will customize their character and strive to be THE ultimate stick picker.

Besides the race to ultimate stick picker-dom, there are several other activities to pursue if one happens to get bored.  You and other stick pickers of the Lawn can team up and go on adventures, hunting for loot such as the Rake of Raking and the Hat of Brisk Weather in the more dangerous area of the Lawn, the Compost Pit.  The Compost Pit is home to many a dangerous wild life, such as the aggressive Ribbon Snake, Generic Rabbit Thing, and Massive Squirrel Army.

Quests are another optional part of this great adventure, where the Owner of the Virtual House (read: Rachel Morris) will assign players on quests to find things for the Owner, such as a gas can to gas up the lawnmower, and then a separate quest to Mow the Lawn.

More Appropriate Elevator Statement:

An online RPG for casual and hardcore gamers alike, Pickin’ Online Sticks sports a revolutionary new “Lawn”-based world system, with plenty to do.  Unlike EverQuest and World of Warcraft, Pickin’ Online Sticks offers not only the socializing, questing, and fighting aspects of these “MMORPG”s, but adds an additional dimension, the “Massively Multiplayer Online Yard”, where players also have the choice of pursuing their careers in Stick Pickers, which the main game revolves around.

Personal Process

TBD. Outline the steps you will follow during an iteration. What is your standard for counting lines of code?

# Time Log

Project: Pickin’ Online Sticks	Iteration: 0

Activity Options: Planning, Requirements, Design, Programming (including unit testing), Testing (system and integration), Inspection, Fixing defects, Research (time spent training and learning new skills and technologies), Product documentation (e.g. User guide), Reflection, Other.

| Date | Task | Activity | Start Time | End Time | Total Time | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 9/5/08 | 1 | Basic Graphics | 8:59pm | 9:52pm | 41min | Comp shut down (2) YouTube (10) |
| 9/5/08 | 2 | Basic Coding | 9:42pm | 11:53pm | 1hr 11min | Break(5) Social Issues (55) |
| 9/7/08 | 3 | Graphics | 11:58am | 12:56pm | 58min | No interruptions |
| 9/7/08 | 4 | Coding | 12:57pm | 3:40pm | 2hr 3min | Phone(8), Xbox(27), YouTube(5) |
| 9/9/08 | 5 | Research | 3:43pm | 5:08pm | 1hr 23min | Bathroom(2) |
| 9/9/08 | 6 | Research/Code | 9:32pm | 11:36pm |  | Tv(11) |
| 10/7/08 | 7 | Code | 12:32pm | 1:42pm | 1hr 2min | Socializing(8 min) |
| 10/9/08 | 8 | Code | 6:00pm | 6:20pm | 20 min | No interruptions |
| 10/11/08 | 9 | Research/Code | 1:02pm | 11:06pm | 8hr 9min | Nap(1hr), Food(39 min), Dodge That Anvil (9 min), Subversion Difficulty(7 min) |
| 10/12/08 | 10 | Code | 3:33pm | 5:45pm | 1hr 59min | Dinner (13min) |
| 10/16/08 | 11 | Research/Code |  |  |  |  |

Time Log Instructions

The purpose of the time log is to record the amount of time spent on each task and activity during a project. The raw data collected here is used to, among other things, calculate productivity, calibrate estimates and analyze the development process.

Iteration – iteration title or number from the release plan.

Task – task name or number from the iteration plan.

Activity – having a set list of activities allows you to analyze how a change in the development process affects the amount and distribution of development time. For example, spending more time with upstream activities such as planning, requirements and design might show an even greater reduction in time spent on downstream activities such as programming and defect repair.

Start Time – the start time of some period of work (e.g. 9:17 am)

End Time – the end time for some period of work (e.g. 10:28 am). The goal is to record only productive minutes of work. Interruptions lasting more than a few minutes should trigger another line in the activity log. Many small interruptions should be estimated, subtracted from total time and noted in the comments section.

Total Time – total time = start time – end time – any interruptions.

Comments – the comments section is the place to note any unusual circumstances of the work. This is a convenient place to note reasons for interruptions and the nature of work marked as “Other” in the activity column.

# Defect Log

Injected & Detected Phases: Planning, Design, Code and Test. Severity: Blocker, Critical, Major, Minor, Trivial. Type: Requirements, Design, Code, Documentation. Detection Activity: Inspection, Unit test, Integration testing, Regression testing, System test, Beta test, Production, Other.

| Defect Number: | Injected: | Detected: | Date: |
| --- | --- | --- | --- |
| Severity: | Type: | Detection Activity: | Fix Time: |
| Description: |  |  |  |

| Defect Number: | Injected: | Detected: | Date: |
| --- | --- | --- | --- |
| Severity: | Type: | Detection Activity: | Fix Time: |
| Description: |  |  |  |

| Defect Number: | Injected: | Detected: | Date: |
| --- | --- | --- | --- |
| Severity: | Type: | Detection Activity: | Fix Time: |
| Description: |  |  |  |

Example

| Defect Number: 005 | Injected: I1/Code | Detected: I2/Test | Date: 5/12/08 |
| --- | --- | --- | --- |
| Severity: Minor | Type: Code | Detection Activity: System Test | Fix Time (min): 18 |
| Description: Tab order of fields on profile update screen incorrect. |  |  |  |

Defect Log Instructions

Tracking defects provides a measure of product and process quality.

Defect Number – A unique identifier for referring to this defect.

Injected – The iteration number and phase when this defect was injected. E.g. I2/Coding.

Detected – The iteration number and phase when this defect was detected. E.g. I3/Testing

Date – The date this defect was detected.

Severity – What is the severity of the consequences of this defect?

Type – In what artifact or deliverable was the defect found?

Detection Activity – During what test or inspection activity was the defect found?

Fix Time – The total effort required to fix the defect once detected.

# Requirements

TBD. Story Cards, etc.

# Design

TBD. UML Models, etc.

# Release Plan

TBD. Iterations and goals of each iteration.

# Iteration Plan

TBD. Tasks, planned and actual portion of time spent on major activities: planning, requirements, design, code, test, reflection.

Iteration Retrospective

What do you plan to do differently on the next iteration?

# Project Retrospective

TBD. What would you do differently on the next project?